Ticket Stream Implementation Checklist

A detailed section-by-section implementation guide for building the Ticket Stream web application.

Project foundation

☐ Define MVP scope

Write a concise specification detailing core features and non-goals. Define user roles (Admin, Responder, Observer) and map permissions.

☐ Initialize Express server

Run `npm init` and install Express, dotenv, cors, and mongoose. Setup basic folder structure (controllers, models, routes).

☐ Initialize React client

Use Vite to scaffold the React application. Configure TailwindCSS for styling and React Router for navigation.

☐ Configure Monorepo & Scripts

Set up a root `package.json` with concurrently or use a workspace setup to run both front-end and back-end dev servers simultaneously.

☐ Create User & Incident Mongoose Schemas

Define the User schema (email, password hash, role). Define the Incident schema (title, description, status, severity, assigneeRef).

☐ Create Comment/History Mongoose Schemas

Define schemas for timeline tracking, linking incidentId, userId, actionType, and payload.

☐ Document API contracts

Draft a Postman or Swagger collection outlining endpoints (GET/POST /api/incidents, auth routes) with expected request/response JSON formats.

Authentication and access control

☐ Build User Registration

Implement POST /api/auth/register. Hash passwords using bcrypt before saving the user document to MongoDB.

☐ Build Login & JWT Generation

Implement POST /api/auth/login. Verify password and sign a JWT containing the user ID and role.

☐ Configure HttpOnly Cookies

Modify the login endpoint to attach the JWT to an HttpOnly, secure cookie to prevent XSS vulnerability.

☐ Write JWT Verification Middleware

Create Express middleware to extract and verify the token from cookies, attaching the decoded user object to `req`.

☐ Write Role Authorization Middleware

Create an Express middleware wrapper to restrict endpoints based on `req.user.role` (e.g., admin-only routes).

☐ Implement React Auth Provider

Use React Context to manage global authentication state (current user, loading status) across the application.

☐ Create ProtectedRoute Component

Wrap React application routes requiring authentication. Redirect unauthenticated users to the login view.

☐ Apply Rate Limiting & Validation

Apply express-rate-limit to auth endpoints. Use Joi or Zod to validate email format and password strength on incoming requests.

Incident creation workflow

☐ Design Create-Incident Form UI

Build a React component containing input fields for summary/title, and select dropdowns for severity and priority.

☐ Manage Form State & Client Validation

Integrate React Hook Form. Display inline error messages for missing required fields before form submission.

☐ Implement Backend Validation

Use Joi/Zod middleware on POST /api/incidents to reject payloads missing summary, severity, or priority.

☐ Persist Incident & Initial Timeline Entry

In the controller, save the new incident and simultaneously create the 'Incident Created' record in the history schema.

☐ Implement Success/Failure UI Feedback

Integrate a toast notification library to show success or error states based on the API response payload.

☐ Handle Redirection

Upon successful creation, use React Router to navigate the user directly to the new incident's detail view.

Dashboard and triage experience

☐ Build Aggregation Endpoints

Use MongoDB `$group` and `$match` pipelines to generate real-time counts for open volume, priority mix, and statuses.

☐ Build Summary Card Components

Create React components to display the aggregated metrics at the top of the dashboard view.

☐ Implement URL-based Filtering

Update URL search parameters when users select filters. Use these parameters to trigger API fetches.

☐ Backend Filter Logic

Map `req.query` parameters (status, severity, assignee) to MongoDB `find()` conditions in the incident retrieval controller.

☐ Build Responsive Incident Table

Render the fetched incidents in a data table layout. Truncate long text fields and ensure mobile responsiveness.

☐ Add Pagination & Sorting

Implement `skip` and `limit` in Mongoose. Add next/previous controls and column sort headers to the React table.

☐ Implement Data Polling/Syncing

Use React Query or SWR to fetch incident data, ensuring the dashboard automatically syncs status changes without manual reloads.

Incident detail collaboration

☐ Build Incident Detail Layout

Create a split-pane or stacked React layout separating the core metadata, description, and the activity timeline.

☐ Fetch Populated Incident Details

Use Mongoose `.populate()` to fetch full user objects for assigneeRef and creatorRef when requesting the incident.

☐ Build Status Transition Dropdown

Implement a dropdown to update status. Conditionally render a required notes textarea when transitioning to specific states (e.g., 'Resolved').

☐ Build Comment Input & Assignee Select

Add a textarea for new comments. Add a dropdown populated with eligible users for updating ownership.

☐ Centralize History Logging

Abstract timeline entry creation in a backend service function to consistently record status changes, reassignments, and comments.

Quality, hardening, and release readiness

☐ Setup Backend Testing

Install Jest and Supertest. Write API integration tests covering authentication flow and incident CRUD operations.

☐ Setup Frontend Testing

Use React Testing Library to write unit tests for critical form rendering, validation states, and routing logic.

☐ Configure Linting & Prettier

Add ESLint and Prettier configurations to enforce consistent code formatting across both client and server directories.

☐ Set up CI/CD Pipeline

Create a GitHub Action workflow to automatically run linting and tests on pull requests.

☐ Implement Security Headers & Sanitization

Add Helmet middleware to Express. Use mongo-sanitize to strip illegal characters and prevent NoSQL injection attacks.

☐ Prepare Deployment Configuration

Write a multi-stage Dockerfile or define render.yaml/vercel.json. Document all required environment variables in a README.